Table of Contents

# Proposal — Upgrade of the OAG Accounting Solution from Odoo to QUOT PSA

Prepared for: Office of the Accountant‑General (OAG), Delta State Subject: Replacement/upgrade of the existing Odoo accounting deployment with QUOT PSA (Public‑Sector Accounting platform) Date: 07/06/2026 Status: Draft for review

## 1. Executive Summary

The OAG currently runs Odoo for accounting in a single office (final reporting only). This proposal covers upgrading to QUOT PSA, a purpose‑built, IPSAS‑compliant, GIFMIS‑aligned public‑sector accounting platform, and extending it across the OAG to cover four operating functions in one integrated system:

- Management Accounting

- Treasury

- Final Reporting

- Document Control

In scope: General Ledger & Chart of Accounts (NCoA), Budget & Appropriation, Warrant (AIE) controls, Treasury & Banking, Accounts Payable/Receivable and all payment processing, Contract Management (with all features — mobilization, retention, IPC/valuations, variations), Fixed Assets, and all IPSAS compliance reports.

Explicitly out of scope (this phase): Procurement / Purchase Orders (PO) and Human Resources / Payroll (HR).

This document also analyses three deployment models — online (VPS/cloud), on‑premise (local server), and hybrid (deploy online + run on‑premise, or deploy on‑premise + back up online) — with pros/cons, recommended server and cloud specifications, and a recommended best‑fit scenario tuned to Nigerian public‑sector realities (data sovereignty, power, and connectivity).

Bottom line recommendation: On‑premise primary at OAG + automated encrypted online (Nigerian Tier‑III) Disaster‑Recovery backup — the hybrid model that maximises data sovereignty and LAN speed while eliminating the single‑site disaster risk of a pure on‑premise deployment. A fully Nigerian sovereign‑cloud‑primary model is the recommended fallback if OAG’s server‑room/power readiness is not yet in place.

## 2. Background & Current State

| Item | Current (Odoo) | Target (QUOT PSA) |
| --- | --- | --- |
| Footprint | One office — final reporting only | OAG‑wide: Management Accounting, Treasury, Final Reporting, Document Control |
| Domain fit | General‑purpose commercial ERP, localised | Public‑sector‑native (NCoA, MDA structure, Appropriation, Warrant/AIE, TSA, IPSAS) |
| Budget control | Limited / add‑on | Native appropriation + warrant ceiling enforcement at commitment and payment stages |
| Contracts | Generic | FIDIC/Delta‑WORKS contract lifecycle (mobilization, retention, IPC) |
| Reporting | Commercial financials | Full IPSAS suite + budget‑performance reports |
| Multi‑office | Single instance | Multi‑department, role‑segregated, audit‑trailed |

Why upgrade: Odoo was adequate for a single final‑reporting office but does not natively model the Nigerian public‑finance control chain (Appropriation → Warrant/AIE → Commitment → Payment → IPSAS reporting), nor the contract certification/mobilization/retention workflow, nor segregation of duties across treasury vs. reporting vs. management accounting. QUOT PSA is built specifically for these.

## 3. Functional Scope (What QUOT PSA Delivers to OAG)

### 3.1 In Scope

A. General Ledger & Chart of Accounts - Multi‑dimensional National Chart of Accounts (NCoA): Administrative (MDA), Economic, Fund, Functional, Programme, and Geographic segments. - Journal entries with auto‑numbered vouchers (JV‑####), multi‑dimensional posting, draft → posted controls, reversals, and drill‑down from any GL balance to the originating document and its double‑entry. - Period control and year‑end close.

B. Budget & Appropriation - Appropriation capture (original + supplementary), virement/transfer between lines. - Budget‑check rules (NONE / WARNING / HARD‑STOP) per GL series. - Budget vs. Actual, commitment, and execution tracking.

C. Warrant (AIE) Controls (a core differentiator) - Authority to Incur Expenditure (AIE)/Warrant release against appropriations (quarterly/periodic cash release). - Warrant‑ceiling enforcement so cash cannot leave the Treasury Single Account beyond released warrants — enforced at AP‑invoice posting, outgoing payment, vendor down‑payment, and contract mobilization stages, with a single tenant‑level master switch (GIFMIS‑compliant by default). - Warrant expiry/lifecycle management.

D. Treasury & Banking - Treasury Single Account (TSA) management, TSA transfers, cash position. - Payment Vouchers (PV) with the full authority‑to‑pay workflow. - All outgoing payments (vendor payments, advances/down‑payments, mobilization disbursements), payment allocation/matching, and bank reconciliation.

E. Accounts Payable / Receivable & All Payments - Vendor invoices, customer invoices, payments, allocation to outstanding invoices, vendor advances (F‑48) and clearing (F‑54). - Supplier account/transaction history with cleared/outstanding visibility and Excel export.

F. Contract Management (all features) - Contract register and activation; mobilization advances with FIDIC pro‑rata recovery; retention (lump‑sum reserve model); Interim Payment Certificates (IPC)/valuations; variations; segregation‑of‑duties on certify/approve/pay. - Appropriation + warrant validation on mobilization and certified payments.

G. Fixed Assets - Capitalisation, depreciation runs, disposal, and revaluation with automatic GL posting.

H. IPSAS Compliance Reporting (full suite) - Statement of Financial Position, Statement of Financial Performance, Cash Flow Statement, Statement of Changes in Net Assets, Notes to the Financial Statements. - Budget‑performance suite: Budget vs. Actual, Execution, Variance Analysis, Revenue Performance, and Programme/Functional/Fund/Geographic performance. - One‑click Excel/PDF export on reports and ledgers.

I. Document Control - Attachment management on source documents (invoices, vouchers, contracts, IPCs), with controlled storage and retrieval — supported by S3‑compatible object storage (on‑prem MinIO or cloud bucket).

J. Platform Controls (cross‑cutting) - Role‑Based Access Control (RBAC) + Segregation of Duties (SoD) (e.g., the staff who create invoices cannot release funds). - Approval workflows, full audit trail, and multi‑department isolation.

### 3.2 Out of Scope (this phase)

- Procurement / Purchase Orders (PO) — vendors and direct invoices are supported, but the PO/requisition/GRN procurement chain is excluded.

- Human Resources / Payroll (HR).

These can be activated in a later phase; the platform already contains the modules, so enabling them is a configuration/rollout exercise rather than new development.

## 4. Technical Architecture (Summary)

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | React + Vite (TypeScript) | SPA; route‑level code‑splitting for fast page loads |
| Application | Django + Django REST Framework (Python) | Business logic, IPSAS engine, warrant/budget controls |
| Background jobs | Celery + Redis | Warrant expiry, depreciation runs, scheduled postings, notifications |
| Database | PostgreSQL (schema‑per‑tenant / department isolation) | The performance‑critical component |
| Cache/queue | Redis | Sessions, caching, task broker |
| Object storage | S3‑compatible (MinIO on‑prem / cloud bucket) | Document control attachments |
| Web/Proxy | Nginx | TLS termination, static serving, reverse proxy |

This is a standard, well‑understood stack that runs equally well on‑premise or in a VPS/cloud, which is what makes the hybrid options below practical.

## 5. Deployment Options — Pros & Cons

### 5.1 Option A — Online (VPS / Cloud)

Best when: OAG lacks a data‑center‑grade server room, reliable power, or in‑house infrastructure staff; or wants fastest time‑to‑deploy and built‑in resilience.

| Pros | Cons |
| --- | --- |
| No large upfront hardware capex (OpEx model) | Recurring monthly/annual cost indefinitely |
| Professional data‑center power, cooling, network, physical security | Dependent on internet — an OAG link outage blocks all users (mitigate with dual ISP) |
| Built‑in snapshots, backups, and easy scaling (add vCPU/RAM on demand) | Data‑sovereignty/control concerns if hosted offshore (mitigate by hosting in Nigeria) |
| Fast provisioning; deploy in days, not weeks | Less direct physical control of the hardware |
| Easier secure remote access for distributed users | Performance depends on provider not over‑subscribing the VPS |
| DDoS protection, managed firewalling available | Long‑term TCO can exceed on‑prem over 4–5 years |

### 5.2 Option B — On‑Premise (Local Server at OAG)

Best when: Data sovereignty is paramount (it is, for state finance data), OAG has/will build a secure server room with redundant power, and most users are on the OAG LAN/WAN.

| Pros | Cons |
| --- | --- |
| Full data sovereignty & control — data never leaves OAG (strong NDPA 2023 alignment) | Upfront capital cost for server, UPS, generator, network gear |
| LAN‑speed performance — no internet round‑trip for in‑office users | Power risk in Nigeria — mandatory UPS + generator + change‑over |
| Works during internet outages (LAN keeps running) | Single‑site disaster risk (fire/theft/flood) unless backed up offsite |
| One‑time capex; predictable long‑term cost | Requires in‑house/contracted IT for patching, monitoring, backups |
| No dependence on a third‑party provider’s SLA | Remote access needs a VPN you operate; harder for off‑site users |

### 5.3 Hybrid Options

Option C — Deploy Online (primary) + Run On‑Premise (local node). Primary in a Nigerian cloud, with an on‑premise read replica/cache (and/or local app node) so the office keeps working at LAN speed and survives short internet outages. - Pros: cloud resilience + local speed; remote access easy. - Cons: most complex to operate; needs reliable replication and conflict handling; two environments to maintain.

Option D — Deploy On‑Premise (primary) + Back Up Online (DR). ⭐ recommended Primary runs on a hardened OAG server (sovereignty + LAN speed + offline resilience); automated, encrypted backups and a warm standby replicate continuously to a Nigerian Tier‑III cloud for disaster recovery and optional secure remote access. - Pros: best balance — sovereignty, performance, and offsite DR; clear primary; simpler than active‑active. - Cons: needs the OAG server room + a modest cloud DR subscription; failover is warm (minutes), not instant.

## 6. Recommended Infrastructure Specifications

Sized for an OAG deployment of roughly 50–200 named users across the four functions, with headroom. Scale RAM/vCPU up for higher concurrency or heavy month‑end/year‑end reporting peaks.

### 6.1 On‑Premise Server (for speed & reliability)

Form factor: Enterprise rack server — e.g. Dell PowerEdge R760/R660, HPE ProLiant DL380 Gen11, or Lenovo ThinkSystem SR650 V3.

| Component | Recommended | Why it matters |
| --- | --- | --- |
| CPU | 1× (or 2× for HA headroom) Intel Xeon Gold (e.g. Gold 5418Y, 24‑core) or AMD EPYC 9004; favour high clock speed | Django request handling and PostgreSQL benefit from strong single‑thread performance |
| RAM | 128 GB ECC DDR5 (minimum 64 GB) | PostgreSQL caches working set in RAM → biggest single speed lever |
| Storage (DB) | Enterprise/datacenter NVMe SSD in RAID 10 (e.g. 2–4 × 1.92 TB, Micron 7450 / Samsung PM9A3) | NVMe is critical for transaction throughput and report queries; RAID 10 = speed + redundancy |
| Storage (OS/app) | 2 × 960 GB NVMe RAID 1 | Isolates OS/app I/O from the DB |
| RAID | Hardware RAID controller with cache + battery/flash backup | Write‑back cache safety |
| Network | Dual 10 GbE NIC (bonded) | LAN throughput for concurrent users |
| Power | Redundant hot‑swap PSUs | No single power‑supply failure |
| Remote mgmt | iDRAC (Dell) / iLO (HPE) | Out‑of‑band administration |

Supporting room infrastructure (mandatory in Nigeria): - Online (double‑conversion) UPS sized for 30–60 min (e.g. APC Smart‑UPS SRT 3–6 kVA) + standby generator with automatic change‑over (ATS). - Local backup NAS (e.g. Synology/QNAP, RAID, ≥8 TB usable) for nightly backups, separate from the server. - Firewall/UTM (FortiGate / Sophos / pfSense), managed switch, VLAN segmentation, and air‑conditioned, access‑controlled server room.

### 6.2 VPS / Cloud Specification

| Tier | Spec | Notes |
| --- | --- | --- |
| App server | 8 vCPU / 32 GB RAM / 100 GB NVMe (scale to 16/64) | Gunicorn/Uvicorn + Nginx |
| Database | 8 vCPU / 32 GB RAM / 500 GB NVMe (dedicated or managed PostgreSQL) | NVMe‑backed; daily snapshots + PITR |
| Cache/jobs | 2 vCPU / 4 GB (Redis + Celery worker) | Background processing |
| Object storage | S3‑compatible bucket (start ~250–500 GB, grows) | Document Control attachments |
| Network | ≥99.9% SLA, dual‑homed; dual ISP at OAG for client side | Avoid single connectivity point |

Insist on: dedicated/reserved vCPU (not over‑subscribed shared), NVMe storage, automated snapshots + off‑node backups, and a documented SLA (≥99.9%).

### 6.3 Recommended VPS Cloud Type

For state government financial data, prioritise data sovereignty (NDPA 2023) and low latency to Nigeria:

- Nigerian / sovereign cloud (preferred):

  - Galaxy Backbone (the Federal Government’s own cloud/ICT infrastructure provider — strongest sovereignty fit for government workloads).

  - Rack Centre (Lagos, Tier III, carrier‑neutral), Open Access Data Centres (OADC), MainOne/Equinix LG1, Layer3 Cloud, Suburban — Tier III Nigerian data centres offering VPS/private cloud.

- Africa‑region hyperscaler (alternative): AWS af‑south‑1 (Cape Town) or Azure South Africa North (Johannesburg) — lower latency than EU/US, but offshore, so confirm it satisfies OAG/State data‑residency policy before use.

Recommendation: a VPS / private (single‑tenant) cloud in a Tier‑III Nigerian data centre, ideally Galaxy Backbone or Rack Centre, with reserved NVMe compute and a ≥99.9 % SLA. This keeps sovereign data in‑country while giving data‑centre‑grade power, cooling, and network.

## 7. Best‑Fit Deployment Scenarios (Recommendation)

### 🥇 Scenario 1 (Recommended) — On‑Premise Primary + Online (Nigerian) DR Backup (Option D)

- Primary: hardened OAG on‑premise server (§6.1) — sovereignty, LAN speed, works offline.

- DR: continuous encrypted backup + warm standby to a Nigerian Tier‑III cloud (§6.3); restore/failover in minutes; doubles as a secure remote‑access entry point over VPN.

- Why best: maximises sovereignty and in‑office performance and removes the single‑site disaster risk — the classic government best practice.

- Prerequisite: OAG server room with redundant power (UPS + generator) and basic IT support.

### 🥈 Scenario 2 (Fallback) — Nigerian Sovereign‑Cloud Primary + On‑Premise Local Backup/Cache (Option C, simplified)

- Primary: VPS/private cloud in a Nigerian Tier‑III DC; local on‑prem backup (NAS) + optional read cache for offline resilience.

- Why: best when OAG’s server‑room/power readiness is not yet in place; data stays in Nigeria; fastest to stand up.

- Watch‑out: require dual ISP at OAG so a single link failure doesn’t stop work.

### 🥉 Scenario 3 (Advanced/Future) — Active‑Active On‑Prem + Cloud (HA)

- Both sites live with load balancing/replication for near‑zero downtime. Highest resilience, highest operational complexity and cost — consider only once volumes/criticality justify it.

| Criterion | Sc.1 On‑prem+Cloud DR | Sc.2 Cloud‑primary+local backup |
| --- | --- | --- |
| Data sovereignty | ★★★★★ | ★★★★☆ (in‑country) |
| In‑office speed | ★★★★★ (LAN) | ★★★★☆ (depends on link) |
| Resilience to internet outage | ★★★★★ | ★★☆☆☆ (needs dual ISP) |
| Disaster recovery | ★★★★★ | ★★★★☆ |
| Upfront cost | Higher (hardware) | Lower |
| Ongoing cost | Lower | Higher (recurring) |
| Setup time | Longer (room + hardware) | Shortest |
| Best if… | OAG has a proper server room + power | Facility/power not yet ready |

## 8. Security, Compliance & Controls

- NDPA 2023 alignment via in‑country hosting, encryption in transit (TLS) and at rest, and least‑privilege access.

- RBAC + Segregation of Duties enforced in the application (create vs. approve vs. pay).

- Full audit trail of every posting, approval, and master‑data change.

- IPSAS accrual reporting + GIFMIS‑aligned budget/warrant control out of the box.

- Hardened deployment: firewall/UTM, VLAN segmentation, VPN‑only remote access, regular patching, and tested restores.

## 9. Migration Approach (Odoo → QUOT PSA)

- Discovery & mapping — map Odoo chart of accounts to the NCoA segments; inventory open items.

- Extract — Odoo COA, balances, vendors/customers, open invoices/payments, contracts, and GL history.

- Transform & validate — segment mapping, opening‑balance trial‑balance reconciliation (debits = credits).

- Load — into QUOT PSA per department/schema; verify control totals.

- Parallel run — run final reporting in both systems for 1–2 periods; reconcile.

- Cutover — freeze Odoo, go live on QUOT PSA, retain Odoo read‑only for history.

## 10. Indicative Implementation Phases

| Phase | Focus | Indicative duration |
| --- | --- | --- |
| 0 | Mobilisation, infrastructure provisioning, server‑room/cloud readiness | 2–4 weeks |
| 1 | Core GL/NCoA, Budget & Appropriation, Warrant/AIE config | 3–5 weeks |
| 2 | Treasury (TSA, PV, payments), AP/AR | 3–5 weeks |
| 3 | Contract Management, Fixed Assets, Document Control | 3–4 weeks |
| 4 | IPSAS & budget‑performance reporting, data migration, parallel run | 3–5 weeks |
| 5 | Training (4 functions), UAT, go‑live, hypercare | 3–4 weeks |

(Phases overlap; total typically 4–6 months depending on data quality and readiness.)

## 11. Backup & Disaster Recovery

- 3‑2‑1 rule: 3 copies, 2 media, 1 offsite — satisfied natively by Scenario 1/2.

- Automated nightly full + frequent incremental PostgreSQL backups with Point‑in‑Time Recovery (PITR); document‑store (object) backups; encrypted at rest and in transit.

- Quarterly restore drills to prove recoverability (RPO target ≤ 24 h, ideally ≤ 1 h with PITR; RTO target a few hours).

## 12. Key Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Power instability (on‑prem) | Online UPS + generator + ATS; cloud DR as fallback |
| Internet outage (cloud‑primary) | Dual ISP; on‑prem cache/backup; on‑prem primary (Scenario 1) |
| Data sovereignty | In‑country (Nigerian Tier‑III) hosting only |
| Data‑migration errors | Trial‑balance reconciliation + parallel run before cutover |
| Skills/operations | Admin training + support/maintenance contract |
| Single‑site loss | Offsite encrypted DR (Scenario 1/2) |

## 13. Recommended Next Steps

- Confirm user counts per function and peak concurrency (to finalise sizing).

- Assess OAG server‑room & power readiness → decide Scenario 1 vs. Scenario 2.

- Confirm hosting choice (Galaxy Backbone / Rack Centre / other) and data‑residency policy.

- Approve scope (this phase: no PO, no HR) and migration plan.

- Finalise commercials (licence + implementation + hosting/hardware + support) and project schedule.

Prepared as a working draft for OAG Delta State. Figures (server sizing, durations) are indicative and will be confirmed during the discovery phase against actual user counts, data volumes, and facility readiness.